JIM — Development Plan

Ethan Koran · Jack Keller · Ty Friedman

April 22 – April 30, 2026

# 1. Tech Stack

| Layer | Technology | Role |
| --- | --- | --- |
| Frontend | React | UI — served by Apache on port 8050 |
| Web Server | Apache (httpd) | Hosts React build files, reverse proxies /api to Node |
| Backend API | Node.js + Express | Business logic, auth, Oracle queries — port 3000 |
| Database | Oracle 21c XEPDB1 | All persistent data — port 1539 |
| Auth | JWT + bcrypt | Secure login, hashed passwords |

# 2. Project Structure

~/jim/

├── server/                  # Node.js + Express API

│   ├── index.js             # Entry point

│   ├── db/connection.js     # Oracle connection pool

│   ├── middleware/auth.js   # JWT verification

│   └── routes/

│       ├── auth.js          # /api/auth

│       ├── workouts.js      # /api/workouts

│       ├── wellness.js      # /api/wellness

│       ├── goals.js         # /api/goals

│       ├── friends.js       # /api/friends

│       ├── challenges.js    # /api/challenges

│       └── avatar.js        # /api/avatar

└── client/                  # React frontend

└── src/

├── pages/           # One file per screen

├── components/      # Reusable UI components

└── api/             # Axios calls to Node.js

# 3. Database Schema

All tables are created in Oracle XEPDB1 under the guest user.

## Core Tables

| Table | Key Columns | Purpose |
| --- | --- | --- |
| USERS | user_id, username, email, password_hash, bio, avatar_url, is_private | User accounts and profiles |
| EXERCISE | exercise_id, name, category, description | Predefined exercise library |
| WORKOUTLOG | log_id, user_id, log_date, notes, is_private | A single workout session |
| WORKOUTENTRY | entry_id, log_id, exercise_id, sets, reps, weight, duration | Individual exercises within a log |
| NUTRITIONLOG | nutrition_id, user_id, log_date, calories, protein, carbs, fat, water | Daily nutrition data |
| SLEEPLOG | sleep_id, user_id, log_date, hours_slept, quality_rating | Daily sleep data |
| GOAL | goal_id, user_id, exercise_id, category, target_value, deadline, is_complete, completed_date | User goals with progress tracking |
| FRIENDSHIP | user_id_1, user_id_2, status, created_at | Friend requests and relationships |
| COMMENT | comment_id, log_id, user_id, content, created_at | Comments on workout logs |
| HYPE | hype_id, log_id, user_id | Hype reactions on logs |
| CHALLENGE | challenge_id, creator_id, exercise_id, title, target_value, start_date, end_date, is_private | Time-bound challenges |
| CHALLENGE_PARTICIPANT | challenge_id, user_id, joined_at | Challenge membership |
| AVATAR | avatar_id, user_id, xp, level, equipped_items | XP, level, avatar state |
| AVATAR_ITEM | item_id, name, type, unlock_xp, unlock_condition | Unlockable clothing/accessories |
| USER_INVENTORY | user_id, item_id, unlocked_at | Items owned by each user |

# 4. API Routes

## Auth — /api/auth

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/auth/register | Create account, hash password, init avatar |
| POST | /api/auth/login | Verify credentials, return JWT token |
| GET | /api/auth/me | Get current user profile (requires JWT) |
| PUT | /api/auth/profile | Update bio, profile picture, privacy settings |

## Workouts — /api/workouts

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/workouts | Get all workout logs for current user |
| POST | /api/workouts | Create a new workout log + entries, award XP |
| PUT | /api/workouts/:id | Edit a workout log |
| DELETE | /api/workouts/:id | Delete a workout log and its entries |
| GET | /api/exercises | Get full exercise library |

## Wellness — /api/wellness

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/wellness/nutrition | Log daily nutrition data |
| POST | /api/wellness/sleep | Log daily sleep data |
| GET | /api/wellness/nutrition | Get user's nutrition history |
| GET | /api/wellness/sleep | Get user's sleep history |
| GET | /api/wellness/tips | Get nutrition tips based on active goals |

## Goals — /api/goals

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/goals | Get all goals for current user |
| POST | /api/goals | Create a new goal tied to an exercise |
| GET | /api/goals/:id/progress | Auto-calculate progress from workout logs |
| PUT | /api/goals/:id/complete | Mark goal as complete, record date |

## Social — /api/friends & /api/feed

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/friends/request | Send a friend request |
| PUT | /api/friends/:id/accept | Accept a friend request |
| PUT | /api/friends/:id/decline | Decline a friend request |
| GET | /api/friends | Get all friends |
| GET | /api/feed | Get activity feed of friends' public logs |
| POST | /api/feed/:logId/comment | Comment on a workout log |
| POST | /api/feed/:logId/hype | Add hype reaction to a log |

## Challenges — /api/challenges

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/challenges | Get all public challenges + user's challenges |
| POST | /api/challenges | Create a new challenge |
| POST | /api/challenges/:id/join | Join a challenge |
| GET | /api/challenges/:id/leaderboard | Get live leaderboard from workout logs |

## Avatar — /api/avatar

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/avatar | Get current user's avatar, XP, level, inventory |
| POST | /api/avatar/equip | Equip or unequip an item |
| GET | /api/avatar/items | Get all available items |
| GET | /api/avatar/:userId | Get another user's avatar (friends only) |

# 5. Build Schedule

| Day | Date | Focus | Deliverable |
| --- | --- | --- | --- |
| Day 1 | Apr 22 | Setup + Database Schema | Git repo, Node server running, all Oracle tables created |
| Day 2 | Apr 23 | Auth + Exercise Library | Register, login, JWT working. Exercise table seeded |
| Day 3 | Apr 24 | Workout Logging API | Create/edit/delete logs and entries, XP awarded |
| Day 4 | Apr 25 | Wellness + Goals API | Nutrition/sleep logging, goal creation + auto progress |
| Day 5 | Apr 26 | Social — Friends + Feed | Friend requests, activity feed, comments, hype |
| Day 6 | Apr 27 | Challenges + Avatar/XP | Challenge creation, leaderboard, XP system, level ups |
| Day 7 | Apr 28 | React Frontend | All pages built and connected to API |
| Day 8 | Apr 29 | UI Polish + Testing | Mobile responsive, all flows working end to end |
| Day 9 | Apr 30 | Deploy + Submit | React built, deployed to Apache, monitoring configured |

# 6. How a Request Flows

Example: User logs a workout

| Step | What Happens |
| --- | --- |
| 1 | User fills out workout form in React and clicks Submit |
| 2 | React sends POST to http://44.201.136.212:3000/api/workouts with JWT in header + workout data in body |
| 3 | Node.js middleware verifies the JWT token — is this user authenticated? |
| 4 | Node.js inserts a row into WORKOUTLOG, then inserts rows into WORKOUTENTRY for each exercise |
| 5 | Node.js calculates XP earned based on workout volume and updates AVATAR table |
| 6 | Node.js checks if any active GOALS have been progressed and updates them |
| 7 | Node.js returns { success: true, xp_earned: 50, level_up: false } to React |
| 8 | React shows a success message, updates XP bar, and refreshes the workout history |

# 7. Deployment

## Apache Reverse Proxy

Configure Apache to forward /api requests to Node.js so everything goes through port 8050:

# In /etc/httpd/conf/httpd.conf:

ProxyPass /api http://localhost:3000/api

ProxyPassReverse /api http://localhost:3000/api

## Deploy React Build

When React is ready, build it and copy to Apache's document root:

cd ~/jim/client

npm run build

sudo cp -r build/* /var/www/html/

## Keep Node.js Running with PM2

Use PM2 to keep the Node.js server running in the background and auto-restart on reboot:

npm install -g pm2

cd ~/jim/server

pm2 start index.js --name jim-api

pm2 save

pm2 startup

# 8. Milestones

| Milestone | Date | Definition of Done |
| --- | --- | --- |
| M1 — Backend Foundation | Apr 23 | Node server running, Oracle connected, auth working with JWT |
| M2 — Core MVP | Apr 25 | Workout logging, wellness logging, and goal tracking complete |
| M3 — Social MVP | Apr 27 | Friends, feed, challenges, avatar and XP all working |
| M4 — Frontend Complete | Apr 29 | All React pages built, connected to API, mobile responsive |
| M5 — Launch | Apr 30 | Deployed to Apache, tested, documented |

JIM — Fitness Social Network · CSE 40746 Advanced Database Projects · Spring 2026